ESET SOC Lite / AI Notification Project

Current Client Status and PoC Considerations for Engineering Team

| Item | Details |
| --- | --- |
| Client | Mac Systems |
| Front-office / coordination partner | C-Three Index |
| Audience | Our engineering team / overseas engineers |
| Document purpose | Summarize the current client situation and define practical PoC preparation tasks. |
| Prepared date | 2026-08-06 |
| Version | v1.0 |

# 1. Executive Summary

We held a client meeting regarding the ESET SOC Lite and AI-based initial notification project.

The client is not deeply familiar with the detailed technical behavior of ESET PROTECT Cloud, including Webhook payloads, available variables, sample payloads, or exact exportable fields.

The client expects us, as the technical vendor, to understand the general ESET Cloud capabilities and propose a realistic PoC approach.

Therefore, we should not expect the client to design the Webhook payload or identify all extractable fields. Our engineering team should lead the technical validation.

The immediate goal is not to finalize the production architecture. The immediate goal is to prepare a flexible PoC that can work with actual ESET Webhooks, API-enriched data, Syslog JSON, or simulated payloads.

# 2. Current Confirmed Client Status

| Area | Current Status | Engineering Impact |
| --- | --- | --- |
| ESET environment | The client environment is understood to be ESET PROTECT Cloud. | Use ESET PROTECT Cloud documentation and cloud-oriented integration assumptions. |
| Product / subscription | The hearing sheet indicates ESET PROTECT Complete. | Validate API, Webhook, and Syslog availability in the actual tenant. |
| Management owner | ESET management is handled by Mac Systems. | Mac Systems must be able to register or approve Webhook / Syslog / API configuration changes. |
| External account | External ESET PROTECT account issuance appears possible. | Prepare account requirements and minimum read-only permission list. |
| MFA | MFA is required for external account access. | Engineering access must support MFA. |
| Source IP restriction | No source IP restriction is currently indicated. | Overseas access may be possible, but confirm before production use. |
| Read permissions | Alert viewing, endpoint information viewing, detection history viewing, related event viewing, report viewing, and log viewing appear generally possible. | Start with read-only investigation access. Avoid operational permissions in initial scope. |
| Operational permissions | Scan execution, endpoint isolation, and configuration changes should remain out of initial scope unless explicitly agreed. | Do not design the PoC to perform endpoint actions. |
| Webhook details | Webhook availability, payload variables, test Webhook, retry behavior, and sample payload are still unclear. | This is the primary technical gap for PoC planning. |
| AI usage and masking | The scope of data that can be sent to AI is not yet confirmed. | Prepare masking and minimal-data modes. |
| External cloud / OSS | No major restrictions were indicated, but production approval is still required. | Use OSS only as PoC candidates, not as final production decisions. |
| Notification | Email is expected; phone is expected for emergencies. Other services may be provided by us. | Email-first routing is reasonable for PoC. |
| Backlog | Latest internal decision: our company will build the Backlog environment. | Old hearing sheet statements assigning Backlog construction to C-Three Index must be corrected. |

# 3. Important Client Expectation

The client does not want to investigate the ESET Webhook specification in detail by themselves. They expect us to understand what is generally possible with ESET PROTECT Cloud and to propose a practical implementation plan.

Recommended response strategy:

Prepare our own Webhook receiving endpoint.

Prepare a sample ESET Webhook JSON payload template based on generally available ESET notification variables.

Ask the client to confirm whether our Webhook URL can be registered in their ESET PROTECT Cloud console.

Run a test Webhook from ESET PROTECT Cloud if possible.

If Webhook data is insufficient, evaluate ESET Connect API or Syslog JSON export as enrichment options.

# 4. General ESET PROTECT Cloud Capabilities to Consider

The following information is based on ESET official documentation and must still be validated in the client tenant.

| Capability | General Understanding | PoC Implication |
| --- | --- | --- |
| Webhook notifications | ESET PROTECT can send notifications as Webhooks. | We should prepare a receiving endpoint and test with an ESET notification. |
| Webhook variables | Webhook payloads can use available variables such as subject, content, event type, target UUID, and occurred time. | The payload may be variable-based rather than a rich fixed EDR payload. |
| Test Webhook | ESET provides a Send test webhook function. | Ask the client to trigger a test to our PoC endpoint. |
| Syslog export | ESET PROTECT can export selected logs/events to a Syslog server, and JSON is a supported payload format. | Use Syslog JSON if Webhook payloads are too limited. |
| ESET Connect API | ESET Connect includes Incident Management APIs for detections and detection details. | Consider Webhook + API enrichment if Webhook contains identifiers such as target UUID or detection UUID. |

# 5. Recommended PoC Direction

At this stage, treat n8n, Shuffle, and a custom ingestion pipeline as candidate approaches, not as final architecture decisions.

1.  Can ESET PROTECT Cloud send a Webhook to our receiving endpoint?

2.  What variables and fields can be included in the Webhook JSON payload?

3.  Is the Webhook payload sufficient for AI-based initial triage?

4.  If not, can we enrich the event using ESET Connect API?

5.  If API enrichment is not enough, should we use Syslog JSON export?

6.  Can we route notifications to Mac Systems, C-Three Index, our internal contact, and our engineers?

7.  Can we maintain proper security controls, including TLS, authentication, logging, masking, and retry handling?

# 6. PoC Architecture Options

## 6.1 Option A: Webhook-only PoC

ESET PROTECT Cloud
  -> Webhook notification
  -> Our Webhook receiver
  -> Data normalization
  -> OpenAI API
  -> Notification routing
  -> Email / Backlog

Use this when the Webhook payload includes enough information, such as event type, occurred time, target UUID, detection name, severity, endpoint name, and action result.

Risk: the Webhook payload may not contain enough technical details such as file hash, process name, URL, IP address, domain, or full detection context.

## 6.2 Option B: Webhook + ESET Connect API Enrichment

ESET PROTECT Cloud
  -> Webhook notification
  -> Our Webhook receiver
  -> Extract event type / target UUID / detection UUID
  -> ESET Connect API
  -> Retrieve detection details
  -> Normalize alert data
  -> OpenAI API
  -> Notification routing
  -> Email / Backlog

This is likely the most balanced production candidate if the Webhook provides only limited metadata but includes a useful identifier such as target UUID or detection UUID.

Main validation point: whether the client subscription and account permissions allow ESET Connect API access.

## 6.3 Option C: Syslog JSON Export

ESET PROTECT Cloud
  -> Syslog JSON export
  -> Our Syslog / log ingestion endpoint
  -> Normalize event data
  -> OpenAI API
  -> Notification routing
  -> Email / Backlog

Use this if richer detection data is needed and Webhook/API enrichment is not sufficient.

Risk: more infrastructure is required than a simple Webhook PoC, including a Syslog-compatible receiver, TLS handling, network configuration, and log parsing.

## 6.4 Option D: Manual Sample Payload PoC

Manually prepared ESET-like sample payload
  -> Our test receiver / workflow tool
  -> Data normalization
  -> OpenAI API
  -> Notification template generation
  -> Email routing test

Use this if the client cannot immediately send a test Webhook. This does not validate actual ESET integration, but it allows early validation of AI prompts, notification templates, language separation, and routing logic.

# 7. Suggested First PoC Scope

For the first PoC, do not build the full production system. Focus on the minimum flow below.

Receive ESET-like alert
  -> Normalize alert data
  -> Generate Japanese and English outputs
  -> Send notifications to predefined recipients
  -> Record logs

| Output | Purpose |
| --- | --- |
| Japanese initial notification for Mac Systems | Client-facing alert summary and current status. |
| Japanese operational notification for C-Three Index | Front-office handling, escalation, and draft response review. |
| Japanese internal detailed notification for our company | Internal coordination and client response preparation. |
| English technical notification for our engineers | Technical investigation and triage. |
| Draft client response | Reviewed by our company / C-Three Index before formal submission. |
| Investigation items | Actionable items for engineers. |
| Risk level | Low / Medium / High / Critical. |
| Unknown / missing information | Prevents unsupported conclusions. |

# 8. Proposed Minimum Normalized Data Schema

The PoC should normalize every input type into the following common schema. Missing values must be represented as UNKNOWN, NOT_AVAILABLE, or NOT_PROVIDED. Do not infer missing values.

{
  "source": "ESET_PROTECT_CLOUD",
  "event_type": "",
  "alert_id": "",
  "detection_uuid": "",
  "target_uuid": "",
  "occurred_at": "",
  "severity": "",
  "detection_name": "",
  "endpoint_name": "",
  "endpoint_type": "",
  "user_name": "",
  "os_name": "",
  "action_taken": "",
  "threat_handled": "",
  "isolation_status": "",
  "object_type": "",
  "object_uri": "",
  "file_hash": "",
  "url": "",
  "ip_address": "",
  "domain": "",
  "raw_subject": "",
  "raw_content": "",
  "raw_payload": {}
}

# 9. AI Output Requirements

The AI output should be structured JSON, not free text only. The AI must not confirm malware infection, data leakage, successful compromise, endpoint isolation necessity, or incident resolution unless explicit evidence is included in the source data.

{
  "risk_level": "LOW | MEDIUM | HIGH | CRITICAL",
  "client_notification_ja": {
    "summary": "",
    "current_status": "",
    "required_confirmation": ""
  },
  "cthree_notification_ja": {
    "summary": "",
    "assessment": "",
    "front_office_notes": "",
    "draft_client_response": ""
  },
  "internal_notification_ja": {
    "summary": "",
    "assessment": "",
    "recommended_actions": [],
    "draft_client_response": ""
  },
  "engineer_notification_en": {
    "alert_summary": "",
    "assessment": "",
    "confirmed_information": [],
    "unknown_information": [],
    "investigation_items": [],
    "recommended_actions": [],
    "draft_client_response": ""
  }
}

# 10. Notification Routing

| Recipient | Language | Purpose |
| --- | --- | --- |
| Mac Systems contact | Japanese | Initial alert notification and current status. |
| C-Three Index contact | Japanese | Front-office handling, escalation, and draft response review. |
| Our internal contact | Japanese | Internal coordination and client response preparation. |
| Our engineers | English | Technical investigation and triage. |

The existing HMAC-secured serverless email delivery system should be evaluated as the primary routing mechanism for the PoC.

Input format expected by the email delivery system.

HMAC signature generation and validation method.

Recipient routing format.

Template management method.

Retry behavior.

Failed delivery notification.

Audit log format.

Whether attachments are supported or should be avoided.

# 11. n8n / Shuffle / Custom Pipeline Decision

Do not assume that n8n or Shuffle will be used in production. Use them only as PoC candidates.

| Area | What to Verify |
| --- | --- |
| Webhook handling | Can it reliably receive ESET Webhook payloads? |
| JSON parsing | Can it parse and normalize the payload? |
| Security | Can we protect tokens, credentials, logs, and sensitive data? |
| AI integration | Can it trigger OpenAI API safely and consistently? |
| Routing | Can it call the existing HMAC-secured email system? |
| Error handling | Can it retry failed executions and notify failures? |
| Auditability | Can we trace each alert from receipt to notification? |
| Maintainability | Can our team operate and modify workflows safely? |
| Licensing | Is commercial use acceptable? |
| Production readiness | Is it acceptable for the client security requirements? |

# 12. Immediate Tasks for Engineering Team

## Task 1: Prepare a Webhook receiver

Create a temporary PoC Webhook endpoint that can receive JSON payloads over HTTPS.

Log timestamp, request headers, source IP, request body, validation result, and internal processing ID.

Do not store sensitive information permanently during PoC unless required.

## Task 2: Prepare a sample ESET Webhook JSON template

Prepare a draft JSON payload that can be configured in ESET PROTECT Cloud using available variables.

Minimum expected variables: event type, target UUID, occurred time, subject, and content.

Optional variables: incident link and incident computer link, if available.

## Task 3: Prepare simulated test payloads

Low-risk blocked event.

Medium-risk suspicious application event.

High-risk malware event.

Critical ransomware-like or multi-endpoint event.

## Task 4: Prepare OpenAI prompt and schema

Mac Systems Japanese notification.

C-Three Index Japanese operational notification.

Our internal Japanese detailed notification.

Engineer English technical notification.

## Task 5: Evaluate enrichment methods

Webhook-only processing.

Webhook + ESET Connect API enrichment.

Syslog JSON ingestion.

Manual simulated payload for early prompt testing.

## Task 6: Prepare notification routing test

Use the existing HMAC-secured serverless email delivery system.

Test routing to Mac Systems test recipient, C-Three Index test recipient, our internal test recipient, and engineering test recipient.

Use dummy data only.

# 13. Questions We Still Need to Confirm with the Client

1.  Can Mac Systems register our Webhook URL in ESET PROTECT Cloud?

2.  Can they send a test Webhook?

3.  Can they provide or allow us to view a sample notification payload?

4.  Can they issue an ESET PROTECT account for our engineers?

5.  Can they allow read-only access to alerts, endpoints, detections, reports, and logs?

6.  Can we use OpenAI API for alert summarization and notification generation?

7.  Which fields must be masked before AI processing?

8.  Can we use external cloud infrastructure for the PoC?

9.  Can we use external threat intelligence APIs for hash, IP, URL, and domain lookups?

10.  Who should receive notifications?

11.  Who will post the formal response in Backlog?

12.  What is the Critical escalation flow?

# 14. Recommended Engineering Assumptions

| Item | Assumption |
| --- | --- |
| ESET environment | ESET PROTECT Cloud / ESET PROTECT Complete. |
| Access | External account can be issued. |
| Permissions | Read-only investigation access first. |
| Webhook | Available in general ESET Cloud, but the client tenant must be validated. |
| Payload | Likely variable-based JSON, not a fixed rich EDR payload. |
| AI usage | Allowed only after masking rules are confirmed. |
| OSS | No restriction currently indicated, but production use requires approval. |
| Backlog | Built by our company based on the latest internal decision. |
| Formal client response | To be confirmed between our company and C-Three Index. |
| Notification | Email first; phone for emergency escalation. |
| 24/365 scope | Automated detection, AI processing, and notification only; not 24/365 human monitoring. |

# 15. Recommended Next Step

Prepare the PoC environment assuming we may receive any of the following input types:

Actual ESET Webhook test payload.

Manually configured ESET Webhook payload with variables.

Syslog JSON sample.

Simulated payload created by us.

The PoC should be modular so that the input source can be replaced later without changing the AI processing and notification routing logic.

Input Layer
  - ESET Webhook
  - ESET Connect API
  - Syslog JSON
  - Simulated payload

Normalization Layer
  - Convert all inputs into a common alert schema

AI Processing Layer
  - Risk explanation
  - Japanese notifications
  - English technical notification
  - Draft response

Notification Layer
  - Existing HMAC-secured serverless email system
  - Backlog update / manual posting

Audit Layer
  - Processing logs
  - Notification logs
  - Error logs

# 16. References

ESET PROTECT Online Help - Notifications / Distribution / Webhooks

ESET PROTECT Online Help - Syslog server settings

ESET PROTECT Online Help - Export logs to Syslog

ESET Connect Online Help - Incident Management API

ESET Connect Online Help - List detections